BSNL E4-E5 exam CFA

AMC Issues of CFA Networks

MODEL question and answers

1. AMC is an agreement made between CONTRACTOR /PURCHASER under Companies Act, 1956

2. Main AMC issues

-GENERAL ISSUSES

-TECHNICAL ASSISTANCE

-PREVENTIVE MAINTENANCE VISIT

-REPAIR OF CARDS

-FAULTS: SEVERITY LEVELS & RESTORATION TIME

-PERFORMANCE BANK GUARANTEE

-AMC CHARGES AND PAYMENT

-TERMINATION OF CONTRACT

-PENALTIES

3.  VENDOR shall be responsible

-Diagnose the hardware & software faults

-Rectify the hardware / software fault detected

-Carry out the periodic preventive maintenance

-Repair/replacement of faulty cards

-Upkeep the software periodically

-Up-grade the software to latest version

-Provide assistance for making changes/modifications in exchange database

-induction/invoking of new features/services

-Issue of Guidelines / application note / procedure	-

4. Battery, Power plant, Air Conditioners,MDF/DDF, testers and tools, inverters,modems and            	printers  not to be under AMC

5.AMC for  technical assistance in specific new technology switching exchange

according to requirement

6.AMC vendor should have  for mregistering the faults etc

-two telephone lines,

-one mobile number

- one email id

-one FAX line

7. obsolete hardware should replace by equivalent without additionla cost

8. preventive maintenance,

-schedule of preventive maintenanceall exchanges in a particular region are  in a cyclic manner& schedule to be submitted in advance

-ensure normal service of the exchanges is not effected while preventive maintance

-report of preventive maintenance shall be jointly signed by the exchange in-charge

and  vendor

9. REPAIR OF CARDS

-vendor shall repair all types of cards at its premises/repair centers

-For sending  faulty cards to the repair centre all charges  sole

responsibility of the vendor

10. Falut  RESTORATION TIME maximumof 24 hours shall be permitted

11. BANK GUARANTEE

-an amount equal to 25% of the AMC value for a year within 21 days after receipt of     order

-Bank Guarantee shall be valid for 18 months and shall be extendable on

yearly basis for renewal

-PBG shall be submitted on circle basis

-compensation to BSNL for any loss resulting from the contractor's failure to complete its obligation under the contract/Agreement

12. TERMINATION OF CONTRACT

-service  not satisfactory in opinion of BSNL, the contract can be terminated by BSNL after giving a notice of 3 months to the vendor but he can continue service during the intervening period.

13. PENALTIES

Depends up on the fault

•Critical faults

•Major Faults

•Minor Faults

14. Penalty for Repair of Cards

- card is received duly repaired within 30 days time, no penalty

- card is neither received after repair nor replaced within stipulated time, penalty     charge of Rs. 1000/- per card per week shall be imposed for first 4 weeks delay.

-For delay beyond four weeks, penalty charges of Rs. 2000/- per card per week

shall be  imposed.

15. Penalty for Preventive Maintenance Visit

-vendor fails to perform yearly preventive maintenance visit, penalty charges of

20 % of yearly AMC

-maximum penalty is restricted to 25%

16. Activities  during Preventive  Maintenance

-Software conformity test

-Complete system / exchange status checkup

-Alarm status checkup & removal of alarm.

-Check up of the correctness of the backup

-regenerating the unit with the backup tape.

-vendor observes any anomaly  should be conveyed to exchange in-charge & should be resolved.

-software/ hardware inducted in the system during currency of AMC should be briefing to the exchange in-charge

- vendor shall check the alarm status for major & minor long pending  faults to be cleared

IMPORTANT:This only sample prepared by me

…….   You can also make like this and mail me

………If you Find any mistakes,corrections,additions etc pl mail me

‘’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’’

By::....R.Swaminathan/SDE Marketing-udaan/BSNL/Thanjavur..
phone:04362-272400-Cell::9486103250          Email-----nathanbsnl@gmail.com